## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project sponsor | High-level sign-off | Deeply invested. | H | M | Weekly meetings
Landscape Designer/Web Designer | Project team member | Key team member and company contact | Affects role. Can oppose change. | H | H | Daily updates
Existing clients and their employees | Office Green customer | Core customers for product launch | Served by product. | M | M | Daily or weekly updates
Office Green’s investors | Secondary stakeholder | Financial support | Concerned with effect on finances of company. | M | L | Weekly updates
Office Green’s receptionist | Office Green employee | Fields questions later | Needs answers for questions. | L | L | Update right before launch
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer